## Slide 1: Metabolic Pathway Analysis
DUPIS Alexis, VIDAL Ugo, TERRIEN Marie, LEFOL Yohan

## Slide 2
Mise en contexte
Aucun outil n’existe pour les voies non-canoniques
Non-canoniques  Voies métaboliques non standards
Exemple : La glycolyse + cycle de Krebs
Glycolyse
Pyruvate
Krebs
Autre

## Slide 3
Objectif
Créer un outil facile d’utilisation
Résultats parlants et publiables dans des articles scientifiques.
Identification des gènes ‘non-canonique’.
Interprétation des résultats.
Sur le site du client (Cellomet)

## Slide 4
Les outils
Travail collaboratif
Langage de programmation pour faire des analyses statistiques
Packages :
- DESeq2

## Slide 5
2020
Aujourd’hui
Nov
Dec
2020
Feb
Mar
Comprendre l'outil DESeq2
Nov 11 - Nov 22
100%
Nov 11 - Déc 20
Créer l'interface web
Écrire les différents scripts fonctionnels
Nov 11 - Nov 22
100%
Réunir les scripts en un seul
Déc 9 - Déc 20
Faire le lien entre l'interface web et les scripts R
Jan 13 - Fév 21
Jan 13 – Fév 21
Implémenter l'outil sur le serveur client
Mar 9 - Mar 20
Ajouter des voies non-canoniques
Gantt

## Slide 6
Avancement du Projet
GitKraken mis en place et fonctionnel
4 scripts R fonctionnels ont été écrits et testés
L’interface web a été débutée
Convertir les 4 scripts R en un seul script et tester
Finir l’interface web

## Slide 7: Metabolic Pathway Analysis
DUPIS Alexis, VIDAL Ugo, TERRIEN Marie, LEFOL Yohan

## Slide 8
Context
No tool currently exists for non-canonical pathways
Non-canonical  Non standard pathways
Example : Glycolysis + Krebs cycle
Glycolyse
Pyruvate
Krebs
Other

## Slide 9
Goals
Create an user friendly tool
Results clear and publishable in scientific publication
Identification of non-canonical genes
Interpretation of results
Host the tool on the client’s website (Cellomet)

## Slide 10
Tools
Teamworking
Programming language for statistical analyses
Packages :
- DESeq2

## Slide 11
2020
Today
Nov
Dec
2020
Feb
Mar
Understand the package DESeq2
Nov 11 - Nov 22
100%
Nov 11 - Dec 20
Create the web interface
Write functional scripts
Nov 11 - Nov 22
100%
Gather all R scripts
Dec 9 - Dec 20
Link between web interface and R scripts
Jan 13 - Feb 21
Jan 13 - Feb 21
Implement the tool on client’s server
Mar 9 - Mar 20
Add non-canonical pathways
Gantt

## Slide 12
Where are we ?
GitKraken was set up and functional
4 R scripts functional and tested
Web interface is started
Convert 4 R scripts in one script and test it
Complete the web interface