## Slide 1: Metabolic Pathway Analysis
DUPIS Alexis, VIDAL Ugo, TERRIEN Marie, LEFOL Yohan

## Slide 2
Mise en contexte
Aucun outil n’existe pour les voies non-canoniques
Non-canoniques  Voies métaboliques non standards
Exemple : La glycolyse + cycle de Krebs
Glycolyse
Pyruvate
Krebs
Autre

## Slide 3
Objectif
Créer un outil facile d’utilisation
Résultats parlants et publiables dans des articles scientifiques.
Identification des gènes ‘non-canonique’.
Interprétation des résultats.
Sur le site du client (Cellomet)  Téléchargement et récolte d’informations

## Slide 4
Les outils
Travail collaboratif
Langage de programmation pour faire des analyses statistiques
Packages :
- DESeq2
- RShiny

## Slide 5
2020
Today
Nov
Dec
2020
Feb
Mar
Comprendre l'outil DESeq2
Nov 11 - Nov 22
100%
Nov 11 - Dec 20
Écrire les différents script fonctionnels
Nov 11 - Nov 22
100%
Réunir les scripts en un seul
Dec 9 - Dec 20
Faire le lien entre l'interface web et les scripts R
Jan 13 - Feb 21
Jan 13 - Feb 21
Implémenter l'outils sur le serveur client
Mar 9 - Mar 20
Ajouter des voies non-canoniques
Gantt
Créer l'interface web

## Slide 6
Avancement du Projet
S
Différentes compétences
W
Deadlines courtes
T
Risque de forte demande (serveur)
O
Pas de concurrents
Contact avec un expert
Faible documentation
Grande utilité
Protection des données (temporaires)
Utilisation de package ‘open source ’

## Slide 7
Avancement du Projet
GitKraken mis en place et fonctionnel
4 scripts R fonctionnels ont été écrits et testés
L’interface web a été débutée
Convertir les 4 scripts R en un seul script et tester
Base de données en local
Finir l’interface web
Finir l’application Rshiny

## Slide 8: Metabolic Pathway Analysis
DUPIS Alexis, VIDAL Ugo, TERRIEN Marie, LEFOL Yohan

## Slide 9
Context
No tool currently exists for non-canonical pathways
Non-canonical  Non standard pathways
Example : Glycolysis + Krebs cycle
Glycolyse
Pyruvate
Krebs
Other

## Slide 10
Goals
Create a user friendly tool
Results are clear and publishable in scientific publication
Identification of non-canonical genes
Interpretation of results
Host the tool on the client’s website (Cellomet)  Download and data retrieval

## Slide 11
Tools
Teamworking
Programming language for statistical analyses
Packages :
- DESeq2
- RShiny

## Slide 12
2020
Today
Nov
Dec
2020
Feb
Mar
Understand the DESeq2 tool
Nov 11 - Nov 22
100%
Nov 11 - Dec 20
Create the web interface
Write the various R scripts
Nov 11 - Nov 22
100%
Unify all of the script
Dec 9 - Dec 20
Link the web interface and the scripts
Jan 13 - Feb 21
Jan 13 - Feb 21
Implement the tool on the client’s server
Mar 9 - Mar 20
Add non-canonical pathways
Gantt

## Slide 13
Risk Management
S
Diverse skill set
W
Short deadlines
T
Risk of high demand (server)
O
No competition
Access to expert advise
Not well documented
High utility
Data protection (temporary)
Open source packages

## Slide 14
Where are we ?
GitKraken was set up and functional
4 R scripts functional and tested
Web interface is started
Convert 4 R scripts in one script and test it
Local database
Complete the web interface
Complete the Rshiney interface